WILDENFLOWER

shopSite Web Storefront

Comprehensive GSD Implementation Plan

For Claude Code & Antigravity

Repository: github.com/putmanj00/shopSite

Live: wildenflower.com  |  Staging: shop-site-nine.vercel.app

February 24, 2026

Based on Google Deep Research E-Commerce Architecture Analysis

Wildenflower Brand Design System  |  Competitive Benchmarking vs. Free People, Anthropologie, Reformation

# Executive Summary

This plan transforms the Wildenflower Next.js headless Shopify storefront (shopSite) from its current state into a brand-aligned, high-converting, SEO-optimized e-commerce platform. It is structured as a GSD (Get Stuff Done) phased plan designed to be executed by Claude Code and Antigravity agents.

Current State Assessment

The shopSite repo is a Next.js 14+ / TypeScript headless Shopify storefront deployed on Vercel. It has 66 commits, 20 completed stories, live Shopify Storefront API integration, and a functional homepage with product grid, category cards, testimonials, newsletter, and Instagram gallery. However, it suffers from several critical issues identified by the Deep Research audit:

| Issue | Impact | Priority |
| --- | --- | --- |
| Stock Unsplash imagery used for testimonials and lifestyle | Destroys brand trust instantly with savvy shoppers | CRITICAL |
| Cosmic Purple (#7C3AED) brand identity mismatches product line | Brand disconnect — artisan goods need earthy warmth, not tech purple | CRITICAL |
| "Trippy Tribe" copy tone (groovy, cosmic, trippy) | Positions as festival merch, not premium artisan collective | HIGH |
| Products showing "No image" in featured grid | Immediate credibility damage; suggests unfinished store | HIGH |
| Category mismatch (Mandala Art listed, not a real collection) | Broken navigation, user confusion, SEO waste | HIGH |
| No structured data (JSON-LD) for products | Zero Rich Results — no stars, prices, or availability in SERPs | HIGH |
| No Local SEO (Alexandria, KY presence) | Missing high-intent local traffic entirely | MEDIUM |
| Fake stats (2,500+ seekers, 50+ artisans, 98% recommend) | Legal liability risk; erodes trust if discovered | MEDIUM |
| No ISR/SSR optimization — potential CSR-heavy pages | Poor Core Web Vitals, slow LCP, bad INP during hydration | MEDIUM |

Target State

A brand-cohesive Wildenflower storefront using the botanical/Victorian/parchment design system (matching the mobile app), with real product photography, honest copy, full technical SEO, Local SEO for Northern Kentucky, optimized Core Web Vitals, and a streamlined checkout flow.

# Architecture Overview

The shopSite will remain a Next.js headless Shopify storefront. This is the correct architecture — the Deep Research audit confirms it gives design freedom, superior performance with ISR, and independent frontend scaling. The work ahead is not architectural; it is brand identity, content, UX, and SEO refinement.

Tech Stack (Unchanged)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14+ (App Router) / TypeScript | Keep current; upgrade to latest stable if behind |
| Styling | Tailwind CSS v4 | Retheme with Wildenflower design tokens |
| Commerce | Shopify Storefront API (GraphQL) | Already integrated; ensure ISR revalidation |
| Deployment | Vercel | Edge functions, ISR, automatic preview deploys |
| Domain | wildenflower.com | Currently pointing to Vercel deployment |
| Repo | github.com/putmanj00/shopSite | 66 commits, 2 branches, TypeScript 97.7% |

Shared Design System with Mobile App

The shopSite must visually converge with the React Native mobile app (wildenflowerShop repo) deployed at wildenflower-shop.vercel.app. Both platforms share: the same Shopify backend, the same 6 product categories (Tie-Dye, Leather, Jewelry, Crystals, Artwork, Ceramics), the same botanical illustration assets, and the same color/typography system. The web versions of botanical headers, dividers, and icons are already specified in the Asset Generation Guide v2.

# Phase 1: Brand Identity Overhaul

Priority: CRITICAL  |  Estimated Effort: 2–3 days  |  Agent: Claude Code

Replace the Cosmic Purple tech aesthetic with the Wildenflower botanical design system. This is the single highest-impact change — everything else builds on this visual foundation.

## 1.1 — Design Token System

Create or update lib/design-tokens.ts (or tailwind.config.ts) with the canonical Wildenflower palette:

| Token Name | Hex Value | Usage |
| --- | --- | --- |
| --color-parchment | #F5EDD6 | Page backgrounds, card backgrounds |
| --color-forest | #2D4A3E | Primary text, headers, nav bar, footer |
| --color-terracotta | #C4764E | Accent, CTAs, hover states, links |
| --color-sage | #7A8B6F | Secondary text, borders, subtle UI |
| --color-earth | #3B2F2F | Body text, product titles |
| --color-cream | #FFFDF5 | Card surfaces, input backgrounds |
| --color-dusty-rose | #C4A882 | Badges, tags, soft accents |
| --font-display | Playfair Display | H1, H2, hero text, product titles |
| --font-body | Lora or Inter | Body copy, descriptions, UI labels |

## 1.2 — Global CSS / Tailwind Retheme

Task List for Claude Code

| Task | File(s) | Details |
| --- | --- | --- |
| Replace all #7C3AED purple references | globals.css, tailwind.config, all components | Find/replace across codebase; no purple should remain |
| Set body background to parchment | globals.css or layout.tsx | background-color: #F5EDD6; ensure all sections inherit |
| Update nav/header to forest green | components/Header.tsx or Nav | bg-[#2D4A3E] text-[#F5EDD6]; logo in cream |
| Update footer to forest green | components/Footer.tsx | Match nav; add botanical border divider above |
| Restyle all buttons/CTAs | components/Button.tsx or global | Primary: bg-terracotta text-cream; Hover: darken 10% |
| Update link/hover colors | globals.css | Links: terracotta; Hover: darken; Visited: earth |
| Import Playfair Display + body font | app/layout.tsx or next/font | Use next/font/google for optimal loading |
| Apply display font to all headings | globals.css h1-h4 styles | font-family: Playfair Display, serif |

## 1.3 — Botanical Asset Integration (Web)

The Asset Generation Guide v2 already defines web-sized exports for headers (2880×800) and dividers (2880×96). These need to be placed in public/images/ and wired into components.

| Asset | Web Dimensions | Placement |
| --- | --- | --- |
| botanical-header-large-web.png | 2880×800 | Homepage hero background; replaces current hero-background.png |
| botanical-header-small-web.png | 2880×480 | Collection pages, About, FAQ headers |
| divider-fern-mushroom-web.png | 2880×96 | Between homepage sections (replaces plain <hr>) |
| card-corner-topleft.png | 72×72 | Product card overlay (CSS position absolute) |
| card-corner-bottomright.png | 72×72 | Product card overlay (CSS position absolute) |
| Category icons (6) | 216×216 each | Category cards: wildflower, fern, vine, crystal, sunburst, mushroom |
| button-wreath.png | 480×168 | Behind primary CTA text (optional, matches mobile app) |
| logo-mark.png | 300×300 | Nav bar; favicon source |
| logo-mark-cream.png | 300×300 | Footer (on forest green background) |

## 1.4 — Copy Overhaul

Replace all "trippy/cosmic" copy with warm artisan language

| Current Copy | Replace With | Location |
| --- | --- | --- |
| "Trippy Treasures Await" | "Gathered with Intention" | Homepage section heading |
| "Explore the Vibe" | "Wander the Collection" | CTA button |
| "Join the Trippy Tribe" | "Join the Wildenflower Circle" | Newsletter section heading |
| "groovy collections of handcrafted wearable art" | "A gathering of handcrafted treasures, each made with care" | Homepage subheading |
| "cosmic energy" (appears 3x) | "quiet intention" or "natural beauty" | Category cards, brand story |
| "High-vibe stones for free spirits" | "Stones chosen for their light and character" | Crystals category description |
| "Psychedelic swirls and festival-ready vibes" | "Hand-dyed with patience and a wild spirit" | Tie-Dye category description |
| "Sacred geometry meets trippy dot art" | (Remove — category renamed to Artwork) | Mandala Art category — delete |
| "Art You Can Wear, Magic You Can Feel" | "Made by Hand. Found by Heart." | Tagline (matches mobile app) |
| "2,500+ Happy Seekers" / "50+ Artisan Partners" | Remove entirely or replace with real numbers | Social proof section |

# Phase 2: Category & Product Data Fix

Priority: HIGH  |  Estimated Effort: 1–2 days  |  Agent: Claude Code

## 2.1 — Fix Category Structure

The site currently shows: Tie-Dye, Mandala Art, Jewelry, Crystals. It should match the 6-category system we established:

| Correct Category | Shopify Handle | Icon Asset | Subtitle |
| --- | --- | --- | --- |
| Tie-Dye | tie-dye | icon-wildflower.png | Color & Light |
| Leather | leather | icon-fern.png | Hand Crafted |
| Jewelry | jewelry | icon-vine.png | Worn & Found |
| Crystals | crystals | icon-crystal.png | Light & Stone |
| Artwork | artwork | icon-sunburst.png | Made by Hand |
| Ceramics | ceramics | icon-mushroom.png | From the Earth |

Tasks

| Task | File(s) | Details |
| --- | --- | --- |
| Remove "Mandala Art" category entirely | Category data, nav, collection routes | This collection doesn't exist in Shopify |
| Add Leather, Artwork, Ceramics categories | Category data array, CategoryCards component | Wire to Shopify collection handles |
| Update category card images | CategoryCards.tsx or equivalent | Replace Unsplash stock with botanical icons or real photos |
| Update category descriptions | Data file or component | Use new copy from Phase 1.4 |
| Fix "treasure" counts (45, 32, 67, 54) | Hardcoded in component | Fetch real counts from Storefront API or remove |

## 2.2 — Fix Product Display Issues

| Task | File(s) | Details |
| --- | --- | --- |
| Fix "No image" products in featured grid | Product card component, Shopify data fetch | Filter out products without images OR show placeholder |
| Replace "Artisan Collective" vendor name | Product card component | Show actual vendor or "Wildenflower" as default |
| Ensure all featured products have real Shopify images | Shopify Admin | Upload photos for Wooden Sculpture, Ceramic Vase, Moonstone Ring |
| Add product card corner overlays | ProductCard component CSS | Position botanical corners like mobile app |

# Phase 3: Homepage Redesign

Priority: HIGH  |  Estimated Effort: 3–4 days  |  Agent: Claude Code + Antigravity (design review)

Restructure the homepage following the Deep Research UX recommendations: Bento Grid layout, micro-interactions, authentic content, and brand-aligned sections.

## 3.1 — Hero Section Rebuild

| Task | Details |
| --- | --- |
| Replace hero-background.png | Use botanical-header-large-web.png (2880×800) as full-width background |
| Update hero headline | "Embrace Your Wild Beauty" → "Made by Hand. Found by Heart." (matches mobile) |
| Update hero subhead | Current subhead is good; refine to: "Handpicked treasures for the untamed spirit. Crystals, jewelry, tie-dye, and artisan goods — each crafted with intention." |
| Update CTA buttons | "Explore Treasures" → "Wander the Shop" (primary, terracotta); "Our Story" stays (secondary, outlined) |
| Add botanical wreath behind CTA | Optional: overlay button-wreath.png behind primary button like mobile app |
| Trust bar below hero | Keep Free Shipping / Handmade / Returns — restyle with sage green icons |

## 3.2 — Category Section (Bento Grid)

Convert the current 4-card horizontal row into a 6-card asymmetric Bento Grid per the Deep Research recommendation. The two largest cards (Tie-Dye, Crystals) should be 2x height. Each card shows: botanical icon, category name, subtitle, and real product count from Shopify.

## 3.3 — Featured Products Section

| Task | Details |
| --- | --- |
| Rename section | "Featured Products" → "Freshly Gathered" (matches mobile app) |
| Filter API query | Only show products WITH images; limit to 8; sort by newest |
| Add card corner overlays | botanical card-corner-topleft + card-corner-bottomright on each product card |
| Add hover micro-interaction | Scale 1.02 on hover; subtle shadow lift; image crossfade to lifestyle shot if available |
| Add botanical divider above | divider-fern-mushroom-web.png full-width between sections |

## 3.4 — Brand Story Section

| Task | Details |
| --- | --- |
| Replace Unsplash workshop photo | Use real photo of your workspace/products or AI-generated lifestyle image |
| Rewrite "Born from the Counterculture" copy | Reposition as artisan/handmade story, not counterculture manifesto |
| Remove fake stats (50+ Artisan Partners, 100%) | Replace with real facts or remove section entirely |

## 3.5 — Testimonials Section

| Task | Details |
| --- | --- |
| Remove all fake testimonials with Unsplash headshots | This is the #1 trust killer identified by the audit |
| Option A: Real reviews | If you have real customer reviews, use those with permission |
| Option B: Remove section | Better to have no testimonials than fake ones; add back when real reviews exist |
| Option C: Product-focused quotes | If you have any real feedback (Etsy reviews, DMs), use anonymized quotes |
| Remove fake stats row (4.9 rating, 2,500+ seekers, 98%) | Delete entirely |

## 3.6 — Instagram / Community Section

| Task | Details |
| --- | --- |
| Replace Unsplash stock photos | Use real Instagram feed images or remove section |
| Fix Instagram links (currently link to instagram.com generic) | Link to actual @wildenflower_shop profile |
| Remove fake like counts (234, 189, 312, etc.) | Show real engagement or remove counts |

## 3.7 — Newsletter Section

Keep existing newsletter CTA but restyle: parchment background, Playfair Display heading, "Join the Wildenflower Circle" copy, terracotta submit button.

# Phase 4: Technical SEO

Priority: HIGH  |  Estimated Effort: 2–3 days  |  Agent: Claude Code

The Deep Research audit identifies headless SEO as the "most severe existential risk." These tasks ensure Googlebot can crawl, index, and generate Rich Results for all products.

## 4.1 — Server-Side Rendering & ISR

| Task | File(s) | Details |
| --- | --- | --- |
| Audit all page routes for rendering strategy | app/ directory | Every product, collection, and content page must use SSR or ISR — no CSR-only pages |
| Implement ISR for product pages | app/products/[slug]/page.tsx | revalidate: 60 (rebuild every 60s); ensures price/inventory freshness |
| Implement ISR for collection pages | app/collections/[handle]/page.tsx | revalidate: 300 (5 min); less volatile than products |
| Static generation for content pages | app/about, app/blog, etc. | generateStaticParams for known routes; faster TTFB |
| Add Shopify webhook for on-demand ISR | API route + Shopify webhook | Trigger revalidation when products update in admin |

## 4.2 — JSON-LD Structured Data

| Schema Type | Page(s) | Data Source |
| --- | --- | --- |
| Product | Every product detail page | Map Shopify product data: name, description, price, availability, images, SKU, brand |
| BreadcrumbList | All pages | Home > Collections > [Category] > [Product] |
| Organization | Homepage, About | Wildenflower brand info, logo, social links |
| LocalBusiness | Homepage, About | Alexandria, KY address, geo-coordinates, hours, phone |
| Review / AggregateRating | Product pages (when real reviews exist) | Only implement when you have real customer reviews |
| WebSite + SearchAction | Homepage | Enables sitelinks searchbox in Google SERPs |
| FAQPage | FAQ page | Structured Q&A for rich snippets |

Implementation: Create a lib/structured-data.ts utility that generates JSON-LD objects. Inject via <script type="application/ld+json"> in the <head> of each page using Next.js metadata API or a shared layout component. Use CI/CD tests to verify JSON-LD price matches rendered price (prevents Google cloaking penalties).

## 4.3 — Core Web Vitals Optimization

| Metric | Target | Action |
| --- | --- | --- |
| LCP | < 2.5s | Hero image: use Next.js <Image priority> with fetchpriority="high"; serve WebP/AVIF; preload above-fold botanical header |
| INP | < 200ms | Minimize main-thread JS; defer non-critical scripts; use React Server Components where possible |
| CLS | < 0.1 | Set explicit width/height on all images; reserve space for async fonts; no layout-shifting banners |
| TTFB | < 800ms | ISR ensures pre-rendered HTML served from Vercel edge; verify no blocking API calls in render path |

## 4.4 — Metadata & Crawlability

| Task | Details |
| --- | --- |
| Dynamic meta tags per page | Every route must have unique <title> and <meta description> via Next.js generateMetadata() |
| Canonical tags | Self-referencing canonical on every page; faceted filter URLs point canonical to parent collection |
| Dynamic XML sitemap | Generate at /sitemap.xml using Next.js sitemap API; include all products, collections, blog posts |
| Robots.txt | Allow all crawlers; point to sitemap; block /api/ and /cart/ routes |
| Clean URL structure | Ensure /products/[slug] and /collections/[handle] — no hash fragments or excessive query params |
| Open Graph + Twitter Card tags | Already partially implemented; verify all pages have og:image, og:title, og:description |

# Phase 5: Local SEO — Alexandria & Cold Spring, KY

Priority: MEDIUM  |  Estimated Effort: 1–2 days  |  Agent: Claude Code (technical) + You (GBP setup)

The Deep Research audit identifies a major untapped opportunity: local search dominance for "crystal shops near me," "boho clothing Alexandria KY," and similar high-intent queries.

## 5.1 — Technical Local SEO

| Task | Details |
| --- | --- |
| Add LocalBusiness JSON-LD schema | Inject on homepage and About page; include: name, address (Alexandria, KY), geo-coordinates, phone, hours, URL, logo |
| Create local landing page | app/local/page.tsx — "Visit Wildenflower in Northern Kentucky" with local content, directions, events |
| Add NAP (Name, Address, Phone) to footer | Consistent across all pages; matches Google Business Profile exactly |
| Add location meta tags | geo.region: US-KY, geo.placename: Alexandria, geo.position |

## 5.2 — Manual Steps (You)

| Task | Details |
| --- | --- |
| Claim Google Business Profile | Go to business.google.com; verify Alexandria, KY address |
| Upload GBP photos | Real photos of products, workspace, storefront (if applicable) |
| Set GBP categories | Primary: "Gift Shop" or "Jewelry Store"; Secondary: "Crystal Shop," "Art Gallery" |
| Submit to Alexandria Business Directory | alexandriaky.gov/alexandria-business-directory |
| Contact The Northerner for coverage | thenortherner.com — they cover local boutique openings (covered Ella Oak) |
| Participate in Pink Friday (Nov) | pinkfridayweekend.com — small business initiative in the area |

# Phase 6: Checkout & Conversion Optimization

Priority: MEDIUM  |  Estimated Effort: 2–3 days  |  Agent: Claude Code

## 6.1 — Cart & Pre-Checkout

| Task | Details |
| --- | --- |
| Restyle cart drawer with brand colors | Parchment background, forest green text, terracotta CTA |
| Add free shipping progress bar | "You're $X away from free shipping!" — visual progress toward $75 threshold |
| Add trust signals in cart | Small icons: secure checkout lock, 30-day returns, handmade badge |
| Cross-sell suggestions in cart | "Pairs beautifully with..." — show related items from same or complementary category |

## 6.2 — Checkout Flow (Shopify-Managed)

Since checkout is handled by Shopify (not custom), optimizations here are limited to Shopify Admin settings:

| Task | Where |
| --- | --- |
| Enable Guest Checkout as default | Shopify Admin > Settings > Checkout |
| Enable Shop Pay, Apple Pay, Google Pay | Shopify Admin > Settings > Payments |
| Customize checkout branding (colors, logo) | Shopify Admin > Settings > Checkout > Customize |
| Add order status redirect back to Next.js site | Checkout settings > Additional scripts (post-purchase redirect) |
| Enable address auto-complete | Shopify Admin > Settings > Checkout |

# Phase 7: Content & GEO (Generative Engine Optimization)

Priority: MEDIUM  |  Estimated Effort: 2–3 days  |  Agent: Claude Code + Antigravity (content generation)

Optimize content for AI answer engines (Google Gemini, SearchGPT) using the BLUF method and HTML definition lists as recommended by the Deep Research audit.

## 7.1 — Product Description Enhancement

| Task | Details |
| --- | --- |
| Rewrite all product descriptions BLUF-style | First sentence = core facts (what it is, material, size). AI engines extract this first. |
| Add HTML <dl> definition lists to product pages | Key specs in machine-readable format: Material, Dimensions, Origin, Care Instructions |
| Add crystal metaphysical properties | For crystal products: properties, chakra alignment, care — positions as lifestyle authority |
| Add artisan origin stories | Where possible, include maker name, location, craft tradition — justifies premium pricing |

## 7.2 — Blog Content Strategy

| Task | Details |
| --- | --- |
| Audit existing blog data | data/ folder has blog content; update with real, useful articles |
| Crystal education content | "Beginner's Guide to Crystals" — high search volume, positions as authority |
| Tie-dye care guides | "How to Wash Tie-Dye" — captures post-purchase search traffic |
| Local content | "Best Markets in Northern Kentucky" — captures local + lifestyle traffic |
| Artisan spotlight series | Interview-style posts about your makers — unique content AI can't replicate |

# Phase 8: Dependency Audit & Performance

Priority: LOW  |  Estimated Effort: 1 day  |  Agent: Claude Code

| Task | Details |
| --- | --- |
| Run npm audit and fix vulnerabilities | Patch known CVEs in third-party packages |
| Audit dependencies vs. devDependencies | Move test/build-only tools to devDependencies to reduce bundle |
| Analyze JavaScript bundle size | Use @next/bundle-analyzer; identify large deps that could be lazy-loaded |
| Lock dependency versions | Review ^ and ~ prefixes; lock critical packages to exact versions |
| Remove unused dependencies | Check for packages installed during development that aren't used in production |
| Enable React Server Components where possible | Move data-fetching components to server-only to reduce client JS |
| Verify next.config.ts image domains | Ensure only Shopify CDN + necessary domains are allowed |

# Execution Timeline

| Week | Phase | Focus | Agent |
| --- | --- | --- | --- |
| 1 | Phase 1 | Brand Identity Overhaul (tokens, CSS, fonts, colors) | Claude Code |
| 1 | Phase 2 | Category fix + product data cleanup | Claude Code |
| 2 | Phase 3 | Homepage redesign (hero, sections, remove fake content) | Claude Code + Antigravity |
| 2 | Phase 4.1–4.2 | SSR/ISR implementation + JSON-LD structured data | Claude Code |
| 3 | Phase 4.3–4.4 | Core Web Vitals + metadata + sitemap | Claude Code |
| 3 | Phase 5 | Local SEO (technical + GBP manual steps) | Claude Code + You |
| 4 | Phase 6 | Checkout optimization + cart UX | Claude Code |
| 4 | Phase 7 | Content strategy + GEO optimization | Antigravity |
| 4 | Phase 8 | Dependency audit + performance | Claude Code |

# AGENTS.md / CLAUDE.md Update

Add the following to your repo's AGENTS.md so Claude Code and Antigravity have persistent context:

Suggested AGENTS.md Content

# Wildenflower shopSite — Agent Instructions

## Brand Identity

Colors: parchment #F5EDD6, forest #2D4A3E, terracotta #C4764E, sage #7A8B6F, earth #3B2F2F, cream #FFFDF5.

Fonts: Playfair Display (headings), Lora or Inter (body). NO purple (#7C3AED). NO "trippy/cosmic/groovy" language.

Tagline: "Made by Hand. Found by Heart."

## Categories (6 total)

Tie-Dye (handle: tie-dye), Leather (leather), Jewelry (jewelry), Crystals (crystals), Artwork (artwork), Ceramics (ceramics).

## Architecture

Next.js 14+ App Router / TypeScript / Tailwind v4 / Shopify Storefront API (GraphQL) / Vercel deployment.

Use ISR (revalidate: 60) for products, SSR for dynamic pages, static for content pages.

## SEO Requirements

Every page: unique title/description via generateMetadata(), JSON-LD structured data, self-referencing canonical, og:image.

Products: Product schema with price, availability, images. Collections: BreadcrumbList schema.

## Content Rules

NO fake testimonials, NO stock headshots, NO fabricated stats. Only real content or nothing.

Product descriptions: BLUF format (core facts first). Crystal products include metaphysical properties.

Voice: warm, earthy, authentic, handmade. Think "farmer's market" not "music festival."

End of Plan